### Headline summary and agreed action points of

OLD CITY TRADERS’ AND BUSINESS MEETING NO. 11

| Venue: | St Stephen’s Café |
| --- | --- |
| Date : | Tuesday, 29th January 2013 |
| Time: | 6.00 – 8.00pm |
| Attendees & Apologies: | see end of document |

| AP | Summary and agreed actions | Who? | By When? |
| --- | --- | --- | --- |
| 1 | Welcome and Introductions Scene set by Eva Stuetzenberger - All thanked for attending and St Stephen’s for hosting - Welcome to Cllr Hoyt, new cabinet member for Neighbourhoods and Environment - Introductions - Apologies | Info |  |
| 2 | Agenda Review Agenda approved. | Info |  |
| 3 | Old City Core Public Realm Scoping Project by Martin Deaville, BCC BCC proposals following stakeholder consultation: - Parking - Suspend parking bays on Corn St from St Nicholas St up for one year from spring 2013, to encourage on-street activity. - Traffic - Use an experimental traffic order to trial the pedestrianisation of Corn St, supported with temporary enhancement measures e.g. planters, decking to encourage the changed use of this area. - Make The Pithay one way down to All Saints St. - Clutter - Planning Enforcement have started addressing unauthorised advertising and A-boards. BCC are working to agree how St Nicholas Market and the stalls etc. can be better signed. - A full audit of existing signage and street furniture has been undertaken. De-cluttering works will now follow including the relocation of some CCTV columns, removal of i-plus points etc. - Waste - Develop a ‘no bins on street’ policy for trade waste. This would take 6 months minimum and be subject to consultation. - Markets and events - Regular monthly markets will start on Corn St in spring. These will be co-ordinated by Steve Morris. St Stephens St and St Nicholas St gateways - BCC funding to support improvements and replace the ineffective hydraulic bollards at St Stephen’s and St Nicholas St gateways. BCC City Design Group is currently exploring design options to be discussed with stakeholders including the Old City Traders’ Group. - Identity/Events sub-group meeting to discuss design options on Thursday, 14th Feb, 10.30am, St Stephen’s Café Baldwin Street cycling/pedestrian improvements - A cycling safety bid has been submitted to improve the accident blackspot on the Baldwin St/Queen Charlotte St junction. This would include relocating the existing pedestrian crossing in line with Market steps and widening footways. Outcome of bid expected Feb 2013. Broad St/ Corn St junction - Redesign of High Cross corner to improve prominent location, creating a speed table to enhance the pedestrian route and better market provision. The Pithay/Wine St junction - Upgrading of junction to promote pedestrian route when one way (down) system introduced. Many questions were raised re the various points. These will be addressed in detail at a special meeting on Tuesday, 26th Feb, 8.30-10.30am at the Old Council House. Full summary of the proposals and map sent out together with these minutes. For more info or to comment please contact citydesigngroup@bristol.gov.uk or vicky.welchman@bristol.gov.uk | Info Info Info Info Info Info Sub-group Info Info Info BCC/All | 14.02.13 26.02.13 |
| 4` | Development proposal for Old Magistrates Court by Mark Tyrrell, Deeley Freed Estates and James Wainwright, AWW Architects Deeley Freed has teamed up with the Watkin Jones Group and has brought forward revised proposals for the site to develop it into a 348 bed student accommodation. Planning application will be submitted on 31.01.13 and it is anticipated that it will be presented at committee in April, assuming there are no hold ups. A lengthy period of demolition (approximately 22 weeks) will be required which we will commence in summer. Construction is expected to commence late this year/ early next for completion by July 2015. Application number will be circulated to group once registered on http://planningonline.bristol.gov.uk -------------------------------------------------------------------------------------- UNITE proposal to update and improve its existing student accommodation blocks, Nelson, Drake House and Trafalgar House, located on Rupert St/Nelson St. Planning application submitted on 16 Jan and registered on http://planningonline.bristol.gov.uk/ - to view and comment search for application number 13/00192/F | Info Deeley Freed Deeley Freed/Eva Info All | 31.01.13 asap 19.03.13 |
| 5 | Guildhall progress report by Trevor Osborne, The Osborne Group and Jonathan Bassindale, FCB Studios Proposal for 64 bedroom, 5 star hotel. In the final stages of preparing the planning application. Public display at St Nicks Market from Thursday, 7th Feb to Monday, 11th Feb 2013 (excluding Sunday) during market opening hours. Please visit. Application number will be circulated to group once registered on http://planningonline.bristol.gov.uk Letter from The Osborne Group to the Old City Traders’ group and press release issued on 1st Feb sent out together with these minutes. | Osb. Group All Osb. Group/Eva | 07.-11.02.13 asap |
| 6 | Progress on group waste agreement by Paul Carter, May Gurney May Gurney have made contact with all people that showed interest in a collective waste contract. About 10 businesses interested. Paul points out that there would be a greater benefit for traders and area if more people would join. May Gurney to get in touch with more businesses in the area. Businesses to get in touch with May Gurney if interested in joining. More info: pcarter@maygurney.co.uk The Birdcage informs that they had positive experience with waste contractor CollectEco. More info: steve@collecteco.co.uk | Info Info May Gurney All | asap asap |
| 7 | Progress on new Old City identity Old City logo and leaflet by Eva Stuetzenberger Logo and leaflet completed and handed out at meeting. Leaflets available at local businesses, St Nicks Market foyer and TIC. Please use logo in all Old City related communication and distribute leaflet widely. To obtain further leaflets contact eva.stuetzenberger@destinationbristol.co.uk Old City website by Adam Wood, Edico Media Old City website now live. Domaine name www.BristolOldCity.co.uk Twitter @BristolOldCity Facebook www.facebook.com/BristolOldCity The Old City website provides visitors to the area with the ability to browse the selection of businesses and attractions and find out information, news and events about the area. The site also feature a private forum, only accessible for logged in users, providing all parties involved in development of the Old City with an area for discussion online. Adam explains structure and functionality and encourages all businesses to submit their business/attraction to the site. Site and associated social networks still require some small changes/further development. Site will be administrated by Margaret Stewart from Eddisons, Margaret@bristololdcity.co.uk Please submit your business onto the site. Instructions on how to submit businesses sent out together with these minutes. Group thanks Adam for developing the site, Margaret for administrating it. | Info Info All Info Info Info Info Info Info All | asap asap |
| 8 | Leonard Lane funding bid by Sally Daniels, Centrespace Following outcomes from the ‘Liven up Leonard Lane’ workshops in November 2012 and discussions with various stakeholders, Centrespace is developing a joint bid for BCC Active Neighbourhood Transport Grant to develop a new walking route between Old City and Broadmead via Leonard Lane. Proposal: Develop a new safe, attractive and inspiring/educating link/route between Broadmead and Old City via Tower Lane, Bell Lane and most importantly Leonard Lane. The new route will encourage more people to walk/cycle between the areas, create a better/healthier environment for neighbouring office workers, and direct additional footfall to the independent traders of Old City, strengthening the local economy. The new route will utilise the underused yet historically important lanes through arts and lights installations and interpretation, combined with a night walking project and associated community/traders events. The project has the capacity to be extended over time. Stakeholders: Centrespace (lead), St Stephen’s, Bristol Civic Society, Old City Traders, Police, Safer Bristol, UWE, Destination Bristol, The Ramblers, Joint Local Access Forum, Churches Conservation Trust Next meeting to discuss first draft proposal on Thursday, 7th Feb, 12.30pm at Centrespace. For more info or to get involved contact sally@tangentfield.co.uk | Info Info Info Centre-space | 07.02.13 |
| 9 | Update from www.MyHigh.St by Louis Agabani, MyHigh.St MyHigh.St is a web service that provides shops with a free e-commerce store whilst at the same time encouraging more footfall into the high street. Lots of regional and national press interest. Old City section of www.MyHigh.St now live with various local businesses listed. Aim is to sign up more businesses to get best possible coverage of area. To sign up or for more info contact Louis: la@myhigh.co.uk | Info Info Info MyHigh.St All | asap asap |
| 10 | AOB Update and info from Looking Glass – by Joe Watts & Sarah Middleton The Looking Glass Arts Bar & Gallery, 39-40 High Street, has secured a Premises License to operate as a thriving arts venue from end of Jan 2013 for another year. Rolling Stage & The Motorcycle Showrooms have formed an exciting new collaboration to bring to The Looking Glass Arts Bar & Gallery. Private launch party and preview on Thursday 7th Feb 6pm-midnight at The Looking Glass. All Old City traders and businesses invited. Please RSVP your attendance to sarahmiddleton@rollingstage.co.uk Update from Bristol Pound – by Michael Lloyd-Jones Every Wednesday the Bristol Pound team is signing people up in the foyer of St. Nicholas Market from 12:30 -2:30pm. No conversation rate anymore from Bristol Pound into Sterling. Consider signing up to scheme and/or opening account to fully utilise TXT2Pay functions. More info mike@bristolpound.org or www.bristolpound.org Policing issues Joe Wheatcroft reports that a person (Simon) is causing concern for businesses by ‘hanging around’ the Old City, eating left over food and intimidating customers and staff. Please report any future incidents regarding the person in question directly to the Police either via 999 or 101 depending upon the seriousness of the incident. Update from Markets Team - by Steve Morris, BCC 2 new appointments to Markets Team have been made. Will be introduced to the traders’ group in due course. Extension proposal for Brooks Guesthouse – “rooftop trailer park” Planning application granted. Project to be implemented autumn 2013. Move over Darling - Tom Marshman’s new show in Old City Tom Marshman's new show re Bristol gay + lesbians’ life experiences on a tour across Old City, 1-2nd Feb, 4:30pm + 7pm – meet at Old Vic More info www.bristololdvic.org.uk/fermentfortnight2013.html#darling BRAVE - new business courses available Please see www.brave.org.uk GoGeen workshops and grants Reminder: Consider signing up to workshops and applying for grants. More info: www.businesswest.co.uk/gogreen or contact nina.skubala@businesswest.co.uk | Info Info All Info Info All Info All Info Info All Info All | 07.02.13 asap asap 1-2.2.13 asap |
| 11 | Next steps and date of next meeting Monday, 11th March 2013, 6pm, St Stephen’s Café (please note change of date) | All | 11.03.13 |
| A T T E N D E E S | Adam Wood, Edico Media Adrian Bradfield, Western Tutorial College Alan Morris, Bristol Civic Society Alan White, Guilberts Chocolates Alex Lyttle, Wards Solicitors Avril Baker, Avril Baker Consultants Brett Hirt, The Rummer Bryony Morgan, Made In Bristol Charlotte Smith, For The Bride Christopher Chubb, Small Street Espresso Colin Lewington, Eddisons David Sheridan, Wards Solicitors Eleanor Glover, Centrespace Eva Stuetzenberger, Destination Bristol Gus Hoyt, Cllr Henning Lohlein, Centrespace Howard Moses, Centrespace James Wainwright, AWW Architects Joe Watts, Looking Glass Joe Wheatcroft, Source Jonathan Bassindale, FCB Studios Kirstie Urquhart, Glassboat Kit Frere, Wild At Heart Louis Agabani, MyHigh.St Lynn Andres, Guy Fawkes Hair & Beauty Madeleine Jeanrenaud, The Birdcage Margaret Stewart, Eddisons Mark Gartside, St Stephen’s Mark Rind, Revival Cafe Mark Tyrell, Deeley Freed Mark Wolff, Mr Wolf’s Martin Deaville, BCC Mat North, FCP Coffee Matt Hawkins, Wild At Heart Michael Lloyd-Jones, Bristol Pound Paul Carter, May Gurney Philippa Bramley, Bramley Pope Opticians Rick Woodland, Police Rose Watkins, Kalahari Moon Sarah Middleton, Looking Glass Sally Daniels, Centrespace Steve Morris, BCC Markets Steve Sliney, CollectEco Teresa Tallo, Europa Restaurant Tim Higgins, St Stephen’s Tim Price, Urban Fox Trevor Osborne, The Trevor Osborne Group |  |  |
| A P O L O G I E S | Andrew Brooks, Brooks Guesthouse Carla Brooks, Brooks Guesthouse Emma Brown, The Churches Conservation Trust Emma Martinez, Safer Bristol Harriet Pickup, The Churches Conservation Trust John Hirst, Destination Bristol Mark Wright, Cllr. Patrick Fallon, Tangentstudio / Centrespace Vicky Welchman, BCC William Taylor, Willow Tree |  |  |

Eva Stuetzenberger, 04.02.13